Karachi AQI Forecasting System

End-to-End Machine Learning Pipeline for Air Quality Prediction

Internship Project Report

Submitted by: Javariya Sohail

Organization: 10Pearls

GitHub: github.com/jiyasohail/aqi-monitoring-system

Live Dashboard: huggingface.co/spaces/jsohail/KarachiAQIForecast_10Pearls

# 1. Project Overview

This report documents the design, development, and deployment of an end-to-end machine learning system for forecasting the Air Quality Index (AQI) in Karachi, Pakistan. The system was built as part of a 10Pearls internship project, with a deadline of June 8, 2026.

Karachi is among the most polluted cities in the world, with AQI levels frequently reaching hazardous levels. The goal of this project was to build a production-grade, serverless MLOps pipeline that automatically fetches real air quality data, engineers features, trains machine learning models, and serves 72-hour AQI predictions through a live interactive dashboard.

# 2. Project Scope

## 2.1 In Scope

- Real-time air quality data collection via OpenWeather API

- Feature engineering pipeline with lag features, rolling statistics, and time-based features

- Historical data backfill covering 365 days of Karachi AQI data

- Training of multiple ML models: Random Forest, Ridge Regression, and XGBoost

- Model evaluation using RMSE, MAE, and R2 metrics

- SHAP-based feature importance and explainability

- Automated CI/CD: hourly feature pipeline and daily model retraining via GitHub Actions

- Feature Store and Model Registry integration using Hopsworks

- Live dashboard deployed on HuggingFace Spaces using Gradio

- 72-hour AQI forecast visualization with pollutant breakdown

## 2.2 Out of Scope

- TensorFlow deep learning model (installed but excluded from GitHub Actions due to Python 3.14 compatibility issues on Streamlit Cloud)

- Flask/FastAPI backend (Gradio served as the web framework)

- AQICN API integration (OpenWeather was used instead)

- Mobile application

# 3. System Architecture

The system follows a serverless MLOps architecture with four main stages:

| Stage | Description |
| --- | --- |
| Data Ingestion | OpenWeather Air Pollution API fetches PM2.5, PM10, NO2, O3, SO2, CO, and NH3 readings every hour for Karachi (lat: 24.86, lon: 67.00) |
| Feature Engineering | Raw pollutant data is transformed into 80+ engineered features including lag features, rolling statistics, cyclical time encodings, and EPA AQI calculation |
| Model Training | Historical features are read from Hopsworks Feature Store and used to train three ML models with chronological train/test split |
| Serving | Best model predictions are served through a live Gradio dashboard on HuggingFace Spaces |

## 3.1 Data Flow

OpenWeather API  ->  feature_pipeline.py  ->  Hopsworks Feature Store  ->  train_pipeline.py  ->  Hopsworks Model Registry  ->  Gradio Dashboard (HuggingFace)

## 3.2 Automation

Two GitHub Actions workflows automate the pipeline:

- Hourly Feature Pipeline: runs every hour, fetches current air quality data, saves to CSV and feature store

- Daily Training Pipeline: runs every day at 02:00 UTC, reads from Hopsworks, retrains all models, saves best model to Model Registry

# 4. Feature Engineering

Feature engineering is implemented in pipelines/features.py. The following feature categories were computed from raw pollutant data:

## 4.1 EPA AQI Calculation

The target variable (AQI) is computed using the standard EPA linear interpolation formula across PM2.5 and PM10 concentration breakpoints. The maximum sub-index across both pollutants is taken as the overall AQI.

## 4.2 Time-Based Features

- Hour of day (0-23), day of week (0-6), month (1-12), day of year (1-365)

- Cyclical encoding using sine and cosine transformations to capture periodicity

- Weekend indicator (binary flag)

## 4.3 Lag Features

Lag features were computed for all major pollutants (PM2.5, PM10, CO, NO2, O3, SO2) and AQI at the following time steps: 1h, 3h, 6h, 12h, 24h, 48h, 72h. This gives the model access to recent pollution history.

## 4.4 Rolling Statistics

Rolling mean, standard deviation, and maximum were computed over 6h, 12h, 24h, and 48h windows for all pollutants. These capture trend and volatility patterns.

## 4.5 AQI Change Rate

A 1-step AQI change rate (first-order difference) was included to capture the direction of air quality change.

## 4.6 Target Variable

The prediction target is aqi_next_24h, computed by shifting the AQI column backward by 24 hours. Rows where the target is missing are dropped.

| Feature Category | Count |
| --- | --- |
| Raw pollutant readings | 8 |
| Weather features | 7 |
| Time features | 11 |
| Lag features (7 lags x 7 cols) | 49 |
| Rolling features (4 windows x 7 cols x 3 stats) | 84 |
| AQI change rate | 1 |
| Total features | ~160 |

# 5. Model Training Pipeline

The training pipeline is implemented in pipelines/train_pipeline.py and runs daily via GitHub Actions. It loads features from Hopsworks Feature Store, trains three ML models, evaluates them, and saves the best model to Hopsworks Model Registry.

## 5.1 Train/Test Split

A chronological split was used where the last 20% of rows (sorted by time) form the test set. This prevents data leakage and reflects real-world forecasting conditions.

- Training set: 519 rows

- Test set: 130 rows

- Data source: 649 rows covering April-May 2026 (backfill)

## 5.2 Models Trained

| Model | Configuration |
| --- | --- |
| Random Forest | 200 estimators, max depth 20, random state 42, sklearn Pipeline with StandardScaler |
| Ridge Regression | Alpha 1.0, sklearn Pipeline with StandardScaler |
| XGBoost | 300 estimators, learning rate 0.05, max depth 6, subsample 0.8, colsample 0.8 |

## 5.3 Evaluation Metrics

| Model | RMSE / MAE / R2 |
| --- | --- |
| Random Forest | RMSE: 111.68 ¦ MAE: 60.08 ¦ R2: -0.072 |
| Ridge Regression | RMSE: 111.67 ¦ MAE: 45.77 ¦ R2: -0.071 |
| XGBoost (Best) | RMSE: 110.70 ¦ MAE: 58.69 ¦ R2: -0.053 |

Note: The negative R2 values indicate the models perform slightly below a naive baseline on the current 30-day dataset. Accuracy is expected to improve significantly with more historical data (365-day backfill) and longer training runs.

## 5.4 SHAP Feature Importance

SHAP (SHapley Additive exPlanations) was used to explain model predictions. The top 5 most important features identified by the Random Forest model were:

| Rank | Feature |
| --- | --- |
| 1 | pm2_5_lag72h — PM2.5 reading from 72 hours ago |
| 2 | no2_roll48h_max — Maximum NO2 over past 48 hours |
| 3 | day_of_year — Seasonal pattern |
| 4 | so2_roll48h_std — SO2 volatility over 48 hours |
| 5 | pm10 — Current PM10 reading |

# 6. Web Dashboard

The live dashboard is deployed on HuggingFace Spaces using Gradio and is publicly accessible at:

https://huggingface.co/spaces/jsohail/KarachiAQIForecast_10Pearls

## 6.1 Dashboard Features

- Current AQI display with color-coded health category (Good / Moderate / Unhealthy / Hazardous)

- Hazardous air quality alert banner when AQI exceeds 200

- 72-hour AQI forecast chart with actual vs predicted overlay

- Real weather conditions panel (temperature, humidity, wind, pressure)

- Pollutant breakdown bar chart (PM2.5, PM10, NO2, O3, SO2)

- SHAP feature importance visualization showing top 5 model drivers

- ML model selector (Random Forest / Ridge)

- Forecast range selector (Today / Next 3 Days / Historical 7 Days)

## 6.2 Technology

- Frontend: Gradio with custom CSS (glassmorphism design, dark sidebar)

- Charts: Plotly for interactive visualizations

- Hosting: HuggingFace Spaces (free tier, Python 3.11)

# 7. Challenges and Blockers

Several significant technical challenges were encountered and resolved during this project:

## Blocker 1: Environment Variables Not Loading in GitHub Actions

Problem: The OPENWEATHER_API_KEY secret was added to GitHub repository secrets but the pipeline kept printing NOT SET. The root cause was that environment variables were being read at module load time (as global variables) before GitHub Actions had injected the secrets.

Resolution: Moved all os.environ.get() calls inside the run() function body so they execute at runtime rather than import time. Also confirmed the secret value had no trailing spaces.

## Blocker 2: Hopsworks Feature Group Schema Conflicts

Problem: The hourly feature pipeline was creating a feature group with a minimal schema (basic pollutant columns only). When the backfill pipeline later tried to insert the full 160-column engineered feature set, Hopsworks rejected it with a schema incompatibility error listing 100+ missing columns.

Resolution: Deleted the feature group from the Hopsworks UI and reran the backfill pipeline first, which created the feature group with the complete schema. The hourly pipeline was then modified to save locally to CSV only, since Hopsworks is populated by the daily backfill.

## Blocker 3: Hopsworks confluent-kafka Missing in GitHub Actions

Problem: The daily training pipeline connected to Hopsworks successfully but crashed when trying to insert data with: ModuleNotFoundError: Confluent Kafka package not found.

Resolution: Added pip install confluent-kafka as an explicit step in the train_daily.yml GitHub Actions workflow file.

## Blocker 4: Daily Training Pipeline Metrics Type Error

Problem: Hopsworks Model Registry rejected the model save with: ValueError: XGBoost is not a number, only numbers can be attached as metadata. This was caused by passing the full metrics dictionary which included the model name string alongside numeric RMSE/MAE/R2 values.

Resolution: Extracted only the numeric metrics and explicitly cast them to float before passing to the Hopsworks model creation call: {rmse: float(...), mae: float(...), r2: float(...)}.

## Blocker 5: TensorFlow Incompatibility with Python 3.14

Problem: Streamlit Cloud uses Python 3.14 which has no compatible TensorFlow wheel available. The deployment failed with: No matching distribution found for tensorflow>=2.15.0.

Resolution: Removed TensorFlow from requirements.txt for the deployment environment and deployed to HuggingFace Spaces instead, which supports Python 3.11 where TensorFlow runs correctly. TensorFlow training still works in the local environment.

## Blocker 6: SHAP with Sklearn Pipeline

Problem: SHAP TreeExplainer was called on the full sklearn Pipeline object which includes a StandardScaler, causing it to fail because SHAP expects the raw tree estimator not the pipeline wrapper.

Resolution: Extracted the inner estimator from the pipeline using model.named_steps.get('rf') before passing it to SHAP, and transformed the training data using the scaler separately before computing SHAP values.

# 8. Technology Stack

| Category | Technology |
| --- | --- |
| Language | Python 3.11 |
| Data API | OpenWeather Air Pollution API (free tier) |
| Feature Store | Hopsworks (free tier, EU-West cluster) |
| ML Libraries | Scikit-learn, XGBoost |
| Explainability | SHAP |
| CI/CD Automation | GitHub Actions (hourly + daily workflows) |
| Dashboard | Gradio + Plotly |
| Deployment | HuggingFace Spaces |
| Version Control | Git / GitHub |
| Environment | Python venv, python-dotenv |

# 9. Project Structure

| File / Folder | Purpose |
| --- | --- |
| pipelines/fetcher.py | OpenWeather API helper functions for current, historical, and forecast data |
| pipelines/features.py | EPA AQI formula, lag features, rolling stats, time features |
| pipelines/feature_pipeline.py | Hourly ingestion: fetch current data and save locally |
| pipelines/backfill.py | Historical backfill: fetch past data and push to Hopsworks |
| pipelines/train_pipeline.py | Daily training: load from Hopsworks, train models, SHAP, save to registry |
| pipelines/predict.py | 72-hour recursive forecasting |
| dashboard/app.py | Streamlit dashboard (local development) |
| app.py | Gradio dashboard (HuggingFace deployment) |
| .github/workflows/ | GitHub Actions: hourly_feature_pipeline.yml + train_daily.yml |
| data/features_backfill.csv | 649 rows of engineered features for training |
| models/ | Saved model PKL files, metrics.csv, shap_importance.csv |

# 10. Conclusion

This project successfully delivered a working end-to-end AQI forecasting system for Karachi. The system is fully automated, collects real data every hour, retrains models daily, and serves predictions through a live public dashboard.

Key achievements include integration with Hopsworks Feature Store and Model Registry, automated CI/CD via GitHub Actions, SHAP-based explainability, and deployment of a polished Gradio dashboard on HuggingFace Spaces.

The main limitation is model accuracy: with only 30 days of training data, R2 scores are slightly negative. Extending the backfill to 365 days and adding more training cycles is expected to significantly improve predictive performance.

This project demonstrates core MLOps concepts including feature stores, model registries, automated pipelines, and live model serving in a real-world production-style setup.

# 11. Project Links

- GitHub Repository: https://github.com/jiyasohail/aqi-monitoring-system

- Live Dashboard: https://huggingface.co/spaces/jsohail/KarachiAQIForecast_10Pearls

- Hopsworks Project: https://eu-west.cloud.hopsworks.ai/p/32930